Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 07 August 2026 |
| --- | --- |
| Name | DEEPAK C |
| Project Name | Shopez :E-commerces |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Developer |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Developer |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Developer |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Developer |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Developer |
| Sprint-1 | Visual Search Engine | USN-6 | As a user, I can upload or capture an image to search for visually similar products. | 5 | High | Developer |
| Sprint-1 | Visual Search Engine | USN-7 | As a user, I can crop specific regions/objects in an image to refine my visual search. | 3 | High | Developer |
| Sprint-2 | Product Catalog | USN-8 | As a user, I can view interactive 360° product previews and user video reviews. | 3 | Medium | Developer |
| Sprint-2 | Cart & Checkout | USN-9 | As a user, I can perform 1-click express guest checkout via Stripe/Apple Pay. | 3 | High | Developer |
| Sprint-2 | Dashboard | USN-10 | As an admin/seller, I can upload new product inventory and index vector tags. | 3 | High- | Developer |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 10 Jul 2026 | 16 Jul 2026 | 20 | 16 Jul 2026 |
| Sprint-2 | 20 | 7 Days | 17 Jul 2026 | 23 Jul 2026 | 20 | 23 Jul 2026 |
| Sprint-3 | 20 | 7 Days | 24 Jul 2026 | 30 Jul 2026 | 20 | 30 Jul 2026 |
| Sprint-4 | 20 | 7 Days | 31 Jul 2026 | 07 Aug 2026 | 20 | 07 Aug 2026 |